Here is the definitive, step-by-step technical execution roadmap to take the Pakistan Poverty Lens from concept to a production-grade deployment.

To avoid the common trap where remote sensing projects remain isolated academic proof-of-concepts, this path is built around the CRISP-DM lifecycle. It begins with a focused Lahore Pilot MVP (at a 1 sq km grid resolution) to prove operational viability before scaling to provincial or national levels.

## Phase 1: Environment & Data Engineering (Weeks 1–3)

Objective: Build the automated ingestion pipeline to retrieve, clean, and tile satellite imagery and spatial boundaries.

- Step 1: Define Spatial Boundaries & Grid Tiling

  - Import Lahore’s Union Council boundary shapefiles into Python using GeoPandas and Shapely.

  - Generate a standardized 1 sq km vector grid across the Lahore metropolitan area to serve as the foundational prediction unit.

- Step 2: Automate Earth Engine Scraping

  - Set up the Google Earth Engine (GEE) Python API to query cloud-free Sentinel-2 (10m) surface reflectance composites and VIIRS Monthly Composites for nighttime lights (NTL) mean radiance.

  - Write preprocessing scripts using GDAL or Patchify to slice large satellite GeoTIFFs into 256x256 or 512x512 pixel image tiles aligned with your vector grid.

- Step 3: Extract Morphological & Spectral Indicators

  - Compute local vegetation and built-up spectral indices (NDVI and NDBI) directly within your preprocessing pipeline.

  - Pull OpenStreetMap (OSM) spatial dumps for Lahore to calculate building footprint density and road network infrastructure gaps per grid cell.

## Phase 2: Ground Truth & Feature Engineering (Weeks 4–6)

Objective: Assemble physical asset labels and align them temporally with your satellite data to ensure maximum model precision.

- Step 1: Curate Physical Asset Targets

  - Acquire localized household wealth datasets from the Pakistan Bureau of Statistics (PBS), such as the Pakistan Social and Living Standards Measurement (PSLM) or asset indices.

  - Rule of Thumb: Ensure survey labels are within 12 months of satellite image capture; literature proves temporal misalignment degrades model accuracy by 6% per year.

- Step 2: Build the Rooftop Solar Validation Mask

  - Select 3 to 5 diverse Lahore sectors (e.g., high-density Johar Town vs. planned DHA estates).

  - Manually annotate bounding boxes or segmentation polygons around rooftop solar installations using high-resolution base imagery to create a strict validation set.

- Step 3: Train Feature Extraction Backbones

  - Utilize an NVIDIA RTX 4090 GPU (or cloud cluster) to train a U-Net or DeepLabV3 segmentation network on your solar validation set until it reaches target precision.

  - Pass daytime Sentinel-2 tiles through a pre-trained ResNet-50 backbone (removing the final classification layer) to extract dense spatial feature embeddings.

## Phase 3: Hybrid Modeling & Evaluation (Weeks 7–9)

Objective: Merge deep spatial embeddings with tabular morphological data to train the ensemble prediction engine.

- Step 1: Construct the Hybrid Vector

  - Concatenate your ResNet-50 spatial embeddings with your engineered tabular indicators: VIIRS NTL Mean Radiance ($r = 0.67$), NDBI ($r = 0.61$), Building Density ($r = 0.58$), and Road Density ($r = 0.54$).

- Step 2: Train the Ensemble Classifier

  - Feed the combined feature vector into a Random Forest or XGBoost regression model to predict the localized socioeconomic wealth index.

  - Why Hybrid? Empirical benchmarks confirm that combining CNN feature extraction with tree-based ensemble classifiers increases predictive accuracy by 8 to 15 percentage points over standalone networks.

- Step 3: Strict Spatial Cross-Validation

  - Evaluate model performance using Intersection over Union (IoU) and Dice Coefficient for structural segmentation masks, and $R^2$ / RMSE for wealth index prediction.

  - Test generalizability by validating the model on hold-out grid cells in distinct socioeconomic zones (e.g., informal Katchi Abadis vs. planned commercial hubs).

## Phase 4: Microservice Containerization & MSRI (Weeks 10–11)

Objective: Transition isolated scripts into modular, production-ready backend services.

- Step 1: Build Independent Docker Containers

  - Service A (solar-detection-api): Containerized FastAPI endpoint that accepts optical tiles and returns solar capacity estimation masks.

  - Service B (morphological-metrics-api): Service that outputs built-up density and infrastructure routing gaps.

  - Service C (poverty-lens-core): Container running the hybrid XGBoost model to generate the final spatial deprivation score.

- Step 2: Implement the Microservices Reusability Index (MSRI)

  - Create a central registry database that catalogs each microservice's API schema, latency, versioning, and reusability metrics across cross-agency workflows.

## Phase 5: National Infrastructure Deployment (Week 12+)

Objective: Connect analytical outputs directly into government decision-making pipelines.

| Milestone PDF+ 1 | Technical Action | Stakeholder / System Target PDF+ 1 |
| --- | --- | --- |
| 1. GIS Dashboard Integration | Export predicted grid layers as GeoJSON / Cloud Optimized GeoTIFFs (COG) into an interactive web mapping frontend. | Local Urban Planners & Development Authorities |
| 2. PBS Data Pipeline | Set up automated API connectors to push real-time socioeconomic layer updates directly to national statistical administrators. | Pakistan Bureau of Statistics (PBS) |
| 3. Big Data Portal Sync | Align microservice output schemas with federal open-data standards to feed the national centralized repository. | National Big Data Portal / National Open Data Portal |

### Critical Success Safeguards

- Avoid Overfitting: Incorporate geospatial data augmentations (random orthomosaic rotation, synthetic haze, multi-scale cropping) during iterative retraining to prevent model degradation when transitioning from Lahore to rural districts.

- Active Learning Loop: Set up an automated flagging mechanism where low-confidence segmentation inferences are routed to human annotators, continuously feeding corrected weights back into your model pipeline.

Prof. Ahsan Iqbal's Speech on PBS Data Integration

This presentation outlines the government's official policy framework and vision for transforming the Pakistan Bureau of Statistics into a modernized data hub, illustrating exactly how national big data dashboards and open-data integration operate in practice.